HOSTEL MANAGEMENT SYSTEM

SOFTWARE TEST PLAN AND TEST DOCUMENTATION

Member 2 — Testing Lead
Software Engineering Mini-Project — Part 1
Version 1.1 — Updated Requirements Baseline

Status: Finalized for Part 1 planning and test-case specification. Test execution results and defect statistics remain pending until an implemented system is available.

# Document Control

| Item | Value |
| --- | --- |
| Project | Hostel Management System (HMS) |
| Document Owner | Member 2 — Testing Lead |
| Version | 1.1 |
| Status | Finalized for Part 1 planning |
| Primary test documentation reference | ISO/IEC/IEEE 29119-3:2021 |
| Related requirements reference | ISO/IEC/IEEE 29148:2018 |
| Test basis | Member 1's updated SRS requirements, use cases, security objectives/requirements, and business rules |

## Revision History

| Version | Date | Description |
| --- | --- | --- |
| 0.1 | September 2026 | Initial test-plan framework. |
| 1.0 | September 2026 | Added requirement-based test cases and traceability. |
| 1.1 | September 2026 | Updated test basis for revised SR-01, BR-03, UC-02, UC-09, FR-09, and FR-02. |

# 1. Introduction

## 1.1 Purpose

This document defines the testing approach for the Hostel Management System (HMS), including test objectives, scope, strategy, levels and types, environment, test data, entry/exit criteria, defect management, risks, security validation, detailed test cases, and requirements traceability.

## 1.2 Scope

HMS covers room allocation, fee tracking, complaints, visitor logging, mess management, leave/outpass, and facility booking. Academic records and general accounting are excluded.

## 1.3 Actors

| Actor | Responsibilities stated in SRS |
| --- | --- |
| Student | Complaints, fee payment, leave requests, mess menu viewing, facility booking; may view own profile but not edit it. |
| Warden | Leave approval, visitor logs, complaint handling. |
| Admin | Room allocation, student records, notices; creates and maintains student profiles. |

## 1.4 References

ISO/IEC/IEEE 29119-3:2021, Software and systems engineering — Software testing — Part 3: Test documentation.

ISO/IEC/IEEE 29148:2018, Systems and software engineering — Life cycle processes — Requirements engineering.

Hostel Management System SRS — Member 1's updated requirements baseline, September 2026.

Project Software Architecture and Design Specification, when finalized.

# 2. Test Objectives

Verify conformance to FR-01 through FR-09 and the applicable use cases.

Evaluate NFR-01 response time, NFR-02 concurrency, NFR-03 availability, and NFR-04 usability.

Verify SO-01 and SO-02, and security requirements SR-01 and SR-02.

Verify business/validation rules BR-01 through BR-06.

Detect, document, and support resolution of defects.

Maintain traceability from requirements to test cases and test results.

# 3. Test Scope

## 3.1 In Scope

Authentication and role-based authorization for Student, Warden, and Admin.

Admin-managed student profiles and student read-only profile access.

Room allocation and duplicate active-room prevention.

Fee balance viewing, partial payments, and final Paid status.

Complaint registration, status tracking, and complaint handling.

Visitor entry/exit logging.

Weekly mess menu publication and viewing.

Leave/outpass requests and Warden approval/rejection.

Admin notices and student visibility.

Facility availability and booking, including slot-conflict prevention.

Security, validation, integration, performance, availability, usability, and regression checks.

## 3.2 Out of Scope

Academic records.

General accounting.

Features not specified in the SRS.

Production operations beyond the evidence needed to assess the stated availability target.

# 4. Test Strategy

## 4.1 Test Levels

| Level | Purpose |
| --- | --- |
| Unit | Verify individual units and validation/business logic. |
| Integration | Verify interactions among UI, REST API, authentication, and database. |
| System | Verify end-to-end HMS workflows against the SRS. |
| Acceptance | Check stakeholder-facing workflows against specified requirements. |

## 4.2 Test Approach

Positive, negative, boundary, and conflicting-state testing.

Security testing for authentication, role permissions, data access, and error handling.

Performance/load testing for NFR-01 and NFR-02.

Availability measurement for NFR-03, excluding scheduled maintenance.

Usability testing for NFR-04.

Regression testing after fixes affecting existing behavior.

# 5. Testing Types

| Type | Coverage |
| --- | --- |
| Functional | FR-01 to FR-09; UC-01 to UC-09. |
| Security | SO-01, SO-02, SR-01, SR-02. |
| Performance/load | NFR-01 and NFR-02. |
| Availability | NFR-03. |
| Usability | NFR-04. |
| Regression | Affected critical workflows after fixes. |
| Compatibility | Key workflows on the browsers supported by the final implementation. |

## 5.1 Security Validation

| ID | Validation | Expected Result |
| --- | --- | --- |
| SEC-001 | Attempt login with invalid credentials for each role. | Authentication is denied. |
| SEC-002 | Access a protected resource without authentication. | Request is rejected. |
| SEC-003 | Attempt an Admin-only action as Student. | Action is rejected. |
| SEC-004 | Attempt a Warden-only action as Student. | Action is rejected. |
| SEC-005 | Attempt to access another user's restricted personal/payment data. | Unauthorized data is not disclosed. |
| SEC-006 | Submit malformed or unexpected input. | Input is safely validated/rejected. |
| SEC-007 | Use invalid/expired credentials or session token where applicable. | Protected access is rejected. |
| SEC-008 | Trigger an invalid operation and inspect the error. | No unnecessary sensitive implementation details are disclosed. |

# 6. Test Environment

| Component | Planned environment |
| --- | --- |
| Frontend | React + TypeScript |
| Backend | Django + Django REST Framework |
| Database | PostgreSQL |
| API | REST |
| Styling | Tailwind CSS |
| Authentication | Implementation must satisfy SR-01; JWT was proposed, subject to final design. |
| Testing tools | Pytest and/or Django test framework, API tests, browser/system tests |
| Version control | Git + GitHub |
| Browsers | Chrome, Edge, Firefox, subject to final support statement |

# 7. Test Data

Valid and invalid accounts for Student, Warden, and Admin.

Student profiles containing name, room, contact, and guardian information.

Available/occupied rooms and students with/without active allocations.

Fee accounts with outstanding balances; partial and full-settlement payment data.

Complaints in Open, In Progress, and Resolved states.

Visitor records with entry timestamps, exit timestamps, and active visits with null exit.

Weekly mess menu data, leave requests, notices, and facility slots with both available and conflicting bookings.

Synthetic data only; avoid real personal or payment data.

# 8. Entry and Exit Criteria

## 8.1 Entry Criteria

Requirements are baselined and have unique IDs.

A testable build and environment are available.

Test accounts and representative data are prepared.

Relevant APIs/database services are operational.

Test cases have been reviewed.

## 8.2 Exit Criteria

Planned critical/high-priority tests are executed or their blocked/not-applicable status is documented.

Requirement-to-test traceability is reviewed.

Critical/high defects are resolved or explicitly documented as accepted/open.

Regression testing for significant fixes is completed.

Execution evidence and a test summary are recorded.

# 9. Defect Management

Record defects in the agreed GitHub issue/defect-tracking mechanism. Each defect should be reproducible and linked to its test case.

| Field | Description |
| --- | --- |
| Defect ID | Unique identifier. |
| Title | Short description. |
| Environment | Browser, build/version, and relevant configuration. |
| Preconditions / Steps | State and exact reproduction steps. |
| Expected / Actual | Required behavior versus observed behavior. |
| Severity / Priority | Impact and urgency. |
| Evidence | Screenshots, logs, request/response, or other evidence. |
| Status | Open, In Progress, Fixed, Retest, Closed, or Reopened. |

| Severity | Definition |
| --- | --- |
| Critical | Essential function failure or severe security/data-integrity impact. |
| High | Major function unusable or serious workflow impact. |
| Medium | Significant issue with a reasonable workaround. |
| Low | Minor issue with limited impact. |

# 10. Test Risks and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Late requirement changes | Tests may become outdated. | Review affected cases and RTM after changes. |
| Incomplete implementation | Tests cannot run. | Track readiness and prioritize critical workflows. |
| Insufficient test data | Scenarios may be missed. | Prepare representative synthetic data. |
| Unstable environment | Results may be unreliable. | Document and verify environment. |
| Late security findings | Rework may increase. | Test security early and during regression. |
| Limited time | Some tests may remain unexecuted. | Prioritize critical functionality and high-risk tests. |
| Regression from fixes | Previously working behavior may fail. | Run affected regression tests. |

# 11. Test Deliverables

Test Plan and Test Documentation.

Detailed test cases and security test design.

Requirements Traceability Matrix.

Execution records and defect records.

Final test summary and supporting evidence.

# 12. Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| Member 2 — Testing Lead | Test plan, test cases, security testing, traceability, execution records, and test summary. |
| Member 1 — Requirements Lead | Maintain SRS and requirement IDs; communicate requirement changes. |
| Member 3 — Architecture Lead | Provide architecture information for integration/system testing. |
| Member 4 — Design Lead | Provide API/design/error-handling information for detailed tests. |
| Development team | Provide testable builds, fix defects, and support investigation. |

# 13. Test Schedule

| Phase | Activity | Dependency |
| --- | --- | --- |
| 1 | Prepare test-plan framework and strategy. | None |
| 2 | Derive cases and traceability from SRS. | Updated Member 1 SRS — available |
| 3 | Refine API/integration cases. | Members 3 and 4 design details |
| 4 | Review test cases and data. | Testable implementation |
| 5 | Execute planned tests. | Implemented system |
| 6 | Retest fixes and perform regression. | Test execution and fixes |
| 7 | Compile final results and summary. | Execution complete |

# 14. Detailed Test Cases

These 15 cases are the requirement-based Part 1 planning set. Execution status remains Not Executed until the system is implemented and tested.

## TC-001 — Authenticate Admin, Warden, and Student

| Field | Specification |
| --- | --- |
| Requirement ID(s) | UC-03, SR-01 |
| Test Type | Functional / Security |
| Priority | High |
| Preconditions | Valid registered accounts exist for all three roles. |
| Test Data | Valid credentials for Admin, Warden, and Student. |
| Test Steps | For each role: open login; enter valid credentials; submit; verify role-appropriate access. |
| Expected Result | All three roles authenticate successfully. Passwords are stored using a secure hash, not plaintext. |
| Execution Status | Not Executed — implementation required |
| Defect ID | TBD during execution |
| Remarks | Verify password storage through an appropriate authorized test/configuration inspection; do not expose stored hashes in UI. |

## TC-002 — Enforce role-based access control

| Field | Specification |
| --- | --- |
| Requirement ID(s) | SR-02, SO-02, UC-04, UC-05, UC-08 |
| Test Type | Security / Authorization |
| Priority | Critical |
| Preconditions | Accounts for all roles exist. |
| Test Data | Student, Warden, Admin accounts. |
| Test Steps | As Student, attempt Admin room allocation and Warden leave approval. Then verify each role's permitted actions. |
| Expected Result | Unauthorized actions are rejected; permitted actions work only for the appropriate role; no unauthorized data is modified. |
| Execution Status | Not Executed — implementation required |
| Defect ID | TBD during execution |
| Remarks |  |

## TC-003 — Allocate a room and prevent multiple active allocations

| Field | Specification |
| --- | --- |
| Requirement ID(s) | FR-01, BR-01, UC-04 |
| Test Type | Functional / Business Rule |
| Priority | Critical |
| Preconditions | A registered student has no active room; an available room exists. |
| Test Data | Student S1; available rooms R1 and R2. |
| Test Steps | As Admin, allocate R1 to S1; attempt to allocate R2 to S1 while R1 remains active. |
| Expected Result | First allocation succeeds. Second active allocation is rejected; S1 has at most one active room. |
| Execution Status | Not Executed — implementation required |
| Defect ID | TBD during execution |
| Remarks |  |

## TC-004 — Maintain profile as Admin and enforce student read-only access

| Field | Specification |
| --- | --- |
| Requirement ID(s) | FR-02 |
| Test Type | Functional / Authorization |
| Priority | High |
| Preconditions | Admin and Student accounts exist; a student record exists. |
| Test Data | Name, room, contact, guardian information. |
| Test Steps | As Admin, create/update profile and save. As Student, view own record and attempt to edit it. |
| Expected Result | Admin can create/maintain the profile. Student can view their own record but cannot create or edit it; edit attempts are rejected. |
| Execution Status | Not Executed — implementation required |
| Defect ID | TBD during execution |
| Remarks |  |

## TC-005 — Record partial payments and mark fee Paid only at zero balance

| Field | Specification |
| --- | --- |
| Requirement ID(s) | FR-03, BR-03, SO-01 |
| Test Type | Functional / Business Rule / Security |
| Priority | High |
| Preconditions | Student has an outstanding fee balance. |
| Test Data | Outstanding balance B; partial payment P where 0<P<B; remaining balance B-P. |
| Test Steps | As Student, view balance; make partial payment P; verify balance/status; pay remaining balance; verify status. |
| Expected Result | Partial payment is permitted and reduces the balance. Record is not marked Paid while balance remains. When balance reaches zero, status becomes Paid. |
| Execution Status | Not Executed — implementation required |
| Defect ID | TBD during execution |
| Remarks |  |

## TC-006 — Enforce complaint status sequence

| Field | Specification |
| --- | --- |
| Requirement ID(s) | FR-04, BR-04, UC-01 |
| Test Type | Functional / Business Rule |
| Priority | High |
| Preconditions | Student can submit a complaint; complaint workflow is available. |
| Test Data | New complaint. |
| Test Steps | Submit complaint; verify Open; move to In Progress; move to Resolved; attempt to skip directly from Open to Resolved. |
| Expected Result | Valid transitions follow Open → In Progress → Resolved. Skipping a required state is rejected. |
| Execution Status | Not Executed — implementation required |
| Defect ID | TBD during execution |
| Remarks |  |

## TC-007 — Record visitor entry and exit timestamps

| Field | Specification |
| --- | --- |
| Requirement ID(s) | FR-05, BR-05, UC-05 |
| Test Type | Functional / Validation |
| Priority | High |
| Preconditions | Warden is authenticated; student/room exists. |
| Test Data | Visitor details, entry timestamp, optional exit timestamp. |
| Test Steps | Create an active visitor log with entry and null exit; later add exit timestamp; attempt record without required entry timestamp. |
| Expected Result | Active visit may have null exit. Exit can be recorded later. A record missing required entry timestamp is rejected. |
| Execution Status | Not Executed — implementation required |
| Defect ID | TBD during execution |
| Remarks |  |

## TC-008 — Publish and view weekly mess menu

| Field | Specification |
| --- | --- |
| Requirement ID(s) | FR-06, UC-06 |
| Test Type | Functional |
| Priority | Medium |
| Preconditions | Admin account exists; menu data is available. |
| Test Data | Weekly mess menu. |
| Test Steps | As Admin, publish/update menu. As Student, open mess menu. |
| Expected Result | Students can view the published weekly menu and see the latest published data. |
| Execution Status | Not Executed — implementation required |
| Defect ID | TBD during execution |
| Remarks |  |

## TC-009 — Submit leave request and require Warden decision

| Field | Specification |
| --- | --- |
| Requirement ID(s) | FR-07, BR-02, UC-02, UC-08 |
| Test Type | Functional / Business Rule |
| Priority | Critical |
| Preconditions | Student and Warden accounts exist. |
| Test Data | Valid leave/outpass request. |
| Test Steps | As Student, submit request; verify pending state; confirm it is not Approved before Warden action; as Warden approve/reject; verify result. |
| Expected Result | Request remains pending until Warden action. Only authorized Warden action changes it to Approved or Rejected. |
| Execution Status | Not Executed — implementation required |
| Defect ID | TBD during execution |
| Remarks |  |

## TC-010 — Broadcast Admin notice to students

| Field | Specification |
| --- | --- |
| Requirement ID(s) | FR-08 |
| Test Type | Functional / Authorization |
| Priority | Medium |
| Preconditions | Admin and Student accounts exist. |
| Test Data | Valid notice content. |
| Test Steps | As Admin, publish notice. As Student, open notices. |
| Expected Result | Notice is published by Admin and visible to the intended student audience. |
| Execution Status | Not Executed — implementation required |
| Defect ID | TBD during execution |
| Remarks |  |

## TC-011 — Book available facility slot and reject conflict

| Field | Specification |
| --- | --- |
| Requirement ID(s) | FR-09, BR-06, UC-09 |
| Test Type | Functional / Business Rule |
| Priority | High |
| Preconditions | Student is authenticated; a facility slot is available. |
| Test Data | Facility F1; time slot T1. |
| Test Steps | View availability; book F1 for T1; attempt another booking for F1 at T1. |
| Expected Result | First booking succeeds. Conflicting booking is rejected and the original booking remains intact. |
| Execution Status | Not Executed — implementation required |
| Defect ID | TBD during execution |
| Remarks |  |

## TC-012 — Verify standard request response time

| Field | Specification |
| --- | --- |
| Requirement ID(s) | NFR-01 |
| Test Type | Performance |
| Priority | High |
| Preconditions | Stable test environment and defined normal-load profile are available. |
| Test Data | Representative standard requests. |
| Test Steps | Run representative requests under normal load; measure response time using a documented method. |
| Expected Result | Response time satisfies the target of within 2 seconds under normal load. |
| Execution Status | Not Executed — implementation required |
| Defect ID | TBD during execution |
| Remarks | Before execution, define whether the threshold applies to each request, a percentile, or an aggregate. |

## TC-013 — Verify 500 concurrent student users

| Field | Specification |
| --- | --- |
| Requirement ID(s) | NFR-02 |
| Test Type | Performance / Load |
| Priority | High |
| Preconditions | Load-testing environment and representative data are available. |
| Test Data | At least 500 simulated concurrent student users. |
| Test Steps | Run representative student workflows with 500 concurrent users; monitor response, errors, and resources. |
| Expected Result | System supports at least 500 concurrent student users without unacceptable failures or incorrect behavior. |
| Execution Status | Not Executed — implementation required |
| Defect ID | TBD during execution |
| Remarks | Define duration, workload mix, acceptable error rate, and infrastructure before execution. |

## TC-014 — Verify 99% availability excluding scheduled maintenance

| Field | Specification |
| --- | --- |
| Requirement ID(s) | NFR-03 |
| Test Type | Availability |
| Priority | Medium |
| Preconditions | Monitoring is configured for an agreed observation period. |
| Test Data | Uptime/downtime records and scheduled-maintenance windows. |
| Test Steps | Collect service availability records; exclude scheduled maintenance; calculate availability. |
| Expected Result | Measured availability is at least 99% after excluding scheduled maintenance. |
| Execution Status | Not Executed — implementation required |
| Defect ID | TBD during execution |
| Remarks | Observation period and monitoring source must be agreed before execution. |

## TC-015 — Verify staff task-completion usability target

| Field | Specification |
| --- | --- |
| Requirement ID(s) | NFR-04 |
| Test Type | Usability |
| Priority | Medium |
| Preconditions | Representative staff participants and task scripts are available. |
| Test Data | Admin/Warden tasks based on specified workflows. |
| Test Steps | Give staff participants the tasks without prior training; record successful completions; calculate completion rate. |
| Expected Result | At least 90% of defined staff tasks are completed successfully without prior training. |
| Execution Status | Not Executed — implementation required |
| Defect ID | TBD during execution |
| Remarks | Define participant count, task list, success criteria, and calculation method before execution. |

# 15. Requirements Traceability Matrix

The matrix links the supplied requirements, security objectives, and business rules to planned tests.

| ID | Requirement summary | Test case(s) | Test type |
| --- | --- | --- | --- |
| FR-01 | Admin allocates room to registered student | TC-003 | Functional |
| FR-02 | Admin maintains profiles; Students may view but not edit own record | TC-004 | Functional / Authorization |
| FR-03 | Student views outstanding fees and records payments | TC-005 | Functional |
| FR-04 | Student registers complaint; status tracked to resolution | TC-006 | Functional |
| FR-05 | Warden logs visitor entry/exit against a student's room | TC-007 | Functional |
| FR-06 | Admin publishes weekly mess menu visible to students | TC-008 | Functional |
| FR-07 | Student submits leave/outpass; Warden approves/rejects | TC-009 | Functional |
| FR-08 | Admin broadcasts notices to students | TC-010 | Functional |
| FR-09 | Student views facility availability and books a facility | TC-011 | Functional |
| NFR-01 | Standard request within 2 seconds under normal load | TC-012 | Performance |
| NFR-02 | Support at least 500 concurrent student users | TC-013 | Load |
| NFR-03 | 99% availability excluding scheduled maintenance | TC-014 | Availability |
| NFR-04 | Staff task-completion rate ≥90%, no prior training | TC-015 | Usability |
| SO-01 | Protect student personal/payment data from unauthorized access | TC-002, TC-005, SEC-005 | Security |
| SO-02 | Only authorized staff modify room allocation and fee records | TC-002, TC-003, TC-005 | Authorization |
| SR-01 | Hashed-password authentication for Admin, Warden, Student | TC-001, SEC-001, SEC-002 | Security |
| SR-02 | Role-based access control for Student/Warden/Admin | TC-002, SEC-003, SEC-004 | Security |
| BR-01 | No more than one active room per student | TC-003 | Business rule |
| BR-02 | Warden approval required before leave is Approved | TC-009 | Business rule |
| BR-03 | Partial payments allowed; Paid only at zero outstanding balance | TC-005 | Business rule |
| BR-04 | Complaint status Open → In Progress → Resolved | TC-006 | Business rule |
| BR-05 | Visitor entry timestamp required; exit may be null while active | TC-007 | Validation |
| BR-06 | Reject facility booking when slot is already booked | TC-011 | Business rule |

# 16. Test Execution and Results

PENDING IMPLEMENTATION/EXECUTION. Do not mark tests Pass or Fail until they have actually been run.

| Field | Value |
| --- | --- |
| Execution status | Not yet executed |
| Build/environment | TBD |
| Execution date | TBD |
| Tester | TBD |
| Pass/Fail results | TBD |
| Linked defects | TBD |

# 17. Defect Summary

PENDING TEST EXECUTION.

| Metric | Value |
| --- | --- |
| Total defects | TBD |
| Critical | TBD |
| High | TBD |
| Medium | TBD |
| Low | TBD |
| Open | TBD |
| Closed | TBD |
| Reopened | TBD |

# 18. Final SRS Alignment Notes

SR-01 is updated to cover Admin, Warden, and Student logins; TC-001 and security validation reflect all three roles.

BR-03 permits partial payments; TC-005 verifies that the balance decreases and the fee record becomes Paid only at zero balance.

UC-02 and UC-08 are treated as sequential workflow steps, not a UML <<extend>> relationship.

Facility terminology is aligned to booking; UC-09 is Book Facility and FR-09 covers availability and booking.

FR-02 explicitly assigns profile creation/maintenance to Admin and read-only viewing to Students; TC-004 tests both permissions.

# 19. Remaining Work for Member 2

Review any further changes to the SRS and update affected test cases/RTM.

Refine API/integration/error-handling procedures after Members 3 and 4 finalize architecture and API design.

Execute the 15 test cases once a testable implementation is available.

Record actual results, dates, environment, evidence, and linked defects.

Retest fixes and perform regression testing.

Complete the final test summary and defect statistics.

Export to PDF if the team submission requires PDF.

# 20. Conclusion

This version incorporates the updated requirements supplied by Member 1 and provides the Part 1 testing plan, security validation approach, 15 detailed test cases, and requirements traceability. Execution results and defect metrics remain pending until the implemented HMS can be tested.

# 21. References

ISO/IEC/IEEE 29119-3:2021, Software and systems engineering — Software testing — Part 3: Test documentation.

ISO/IEC/IEEE 29148:2018, Systems and software engineering — Life cycle processes — Requirements engineering.

Hostel Management System SRS — Member 1's updated requirements baseline, September 2026.